## Slide 1: Module 4: Systems Development
Chapter 12: (IS) Project Management

## Slide 2: Learning Objectives
Discuss the importance of project management by learning different reasons of project failures
Discuss the various ways of selecting projects and concepts related with the selection
Discuss the risks, specifically change management and what should be considered in designing for the organization

## Slide 3: Importance of Project Management
There is a high failure rate among IS projects
Inadequate project management might have the following consequences
  Costs that vastly exceed budgets
  Unexpected time slippage
  Technical performance that is less than expected
  Failure to obtain anticipated benefits
Therefore, it is importance to have knowledge about managing IS projects and causes of failure

## Slide 4: Importance of Project Management
The systems produced might have the following types of problems
  Doesn’t fulfil business requirements
  Not in easily understandable format
  Designed with poor user interface
  Outputs difficult to comprehend
  Data is inconsistent or incomplete
  Web pages are cluttered poorly arranged

## Slide 5: Importance of Project Management
IS Project
  Planned series of related activities for achieving a specific business objective
Project Management
  Refers to application of knowledge, skills, tools, and techniques to achieve specific targets within specified budget and time constraints
    Planning the work
    Assessing risk
    Estimating resources
    Organizing the work
    Acquiring human and material resources
    Assigning tasks
    Project execution
    Reporting progress
    Analyzing results

## Slide 6: Importance of Project Management
Variables of project management
  Scope: what work does the project encompass. Need to define the scope initially
  Time: amount of time required to complete. Time line is set for different project components and tasks within as well
  Cost: depends on time required multiplied and cost of human resources, plus h/w, s/w & work space costs
  Quality: indicates how well has the project satisfied the management. Also ensures accuracy and timeliness of the information produced
  Risk: potential problems that would threaten the success of a project

## Slide 7: Project Management Concepts
Linking Systems projects to Business Plan
  Develop information systems plan that support overall business plan
  The plan serves as a roadmap to define
    Direction of systems development
    The rationale
    The current systems/ situations
    New development to consider
    The management strategy
    Implementation plan and budget
  The plan also indicates the key management decisions for
    Acquiring IT infrastructure
    Centralization/decentralization
    Organizational change
  For decision making systems, managers should identify what decision improvements are required to be achieved

## Slide 8: Project Management Concepts
Critical Success Factors (CSF)
  For IS plan, both long term and short term information requirements needs to be defined
  These are determined by the CSF
  Goals attained results in success assured
  Therefore Information Systems need to be built to provide information that helps the firm meet these goals

## Slide 9: Project Management Concepts
Portfolio Analysis
  Used to evaluate alternative system projects
  Lists all organization's IS projects and assets
  Projects are profiled for risks and benefits to the firm
  Most desirable high benefits, low risk
 | High | Low
High | Cautiously Examine | Identify and Develop
Low | Avoid | Routine Projects
Project Risk
Provide benefits to firm

## Slide 10: Project Management Concepts
Scoring Models
  Useful for selecting projects where many criteria must be considered
  Assign weights to different features and then calculate weighted total
  E.g. weights can be assigned to certain aspects of order processing, inventory management and warehousing
  Even though it’s calculations, but qualitative judgments are also involved by experts who understand the issues and the technology

## Slide 11: Change Management and Concept of Implementation
Information Systems, whether new or updated, have a huge behavioural & organizational impact
Successful system development is dependent on change management
The concept of implementation
  Refers to all organizational activities working towards adoption, management and routinization of the new IS
  Change Agent: System analyst
    Redefines configuration, interactions, job activities and power relationships of various organizational groups
    Ensures all parties accept change

## Slide 12: Change Management and Concept of Implementation
The Role of End User
  Various positive reasons of user involvement in the implementation of IS
  User have more opportunities to mold the system according to their priorities and business requirements
  More likely to react positively response to completed system
  User knowledge and expertise leads to better solutions
  However, there is a user-designer communication gap, that can be a cause of high risk failure of the project
  Both parties concerned with different ways to solve a problem

## Slide 13: Change Management and Concept of Implementation
Change management challenges for BPR, Enterprise Applications, Mergers
  Challenges of Innovation and implementation
  Replace old techniques and legacy systems
  Dealing with fear and anxiety, overcoming resistance by key managers, changing jobs etc. pose more difficulty
  Mergers require combining IS of two different companies, because without systems integration, benefits anticipated from mergers cannot be realized

## Slide 14: Designing for the Organization
IS projects must explicitly address ways in which the organization will change
  Transformation in job functions, organizational structure, power relationships, work environment
Ergonomics: interaction of people and machines in the work environment
Organizational Impact Analysis: explains how proposed system will effect various aspects of organization
Sociotechnical Design: technical solutions are compared with social solutions

## Slide 15: Summary
IS projects have a high failure rate because of improper project management
IS projects need linking to the business plans, IT goals need to be mapped to corporate goals
Selecting of projects is based on CSF, portfolio analysis or scoring models
Change management is crucial for the success of any project
IS projects need to be developed keeping the organizational and management needs in mind