## Slide 1: MGT 461 Lecture # 19 Project Initiation Phase (I OF II)
Ghazala Amin
Notes: 1

## Slide 2: Project Parameters: Important Topics
Project Proposal
Project Contract
Project Charter
Elicitation of Project Requirements and Specifications
Project Statement of Work
Project Scope Statement
Project Work Breakdown Structure
Scope Creep, Control and Verification
Project Change Management
Project Integration Management
Notes: 2

## Slide 3: Managing the Project Involves......
Estimating the scope and work that needs to be performed.
Developing mechanisms to acquire identified products
Develop a project plan
Getting commitments to the plan
Working with suppliers to acquire identified products
Monitoring progress against the plan
Identifying and analyzing risks
Taking actions to appropriately mitigate risks and issues
Taking actions to address significant deviations from the plan
2004-2005 by Carnegie Mellon University Introduction tpo CMMI V 1.1
Notes: 3

## Slide 4: Project Management Processes
PM processes are divided into five phases or process groups
Initiating
Processes
Closing
Processes
Controlling
Processes
Executing
Processes
Planning
Processes
Professional Responsibility

## Slide 5: Initiation Phase
Process of formally authorizing and recognizing that a new project exists or that an existing project should continue into its next phase

## Slide 6: Project Initiation
The required end product from the project is described at hi-level.
The company makes the decision of whether to go ahead with project.
All or any historical data pertaining to type of project is reviewed.
Expert judgment of staff or SMEs are procured.
Results in;
  A project charter.
  Assignment of a project manager
  Identification of project sponsors to support and review/approve the activities of the project.

## Slide 8: Initial Responsibilities of Project Manager to initiate the project
Plan the project’s
  Technical activities
  Project management activities
Initiate project kickoff meeting
Manage triple constraints to sponsor satisfaction
  Requirements, Schedule and Cost
Organize the project, including
  Forming the project team
  Setting up systems to document the project
  Setting up project plans and processes for controlling
  Confirming the project charter

## Slide 9: Project Organization Survival
Project Charter should be issued by the project sponsor. It gives the Project Manager authority to apply resources to the project activities.
Conflict Management - Understand how to effectively manage conflict in project environment.
Scope – Explain clear scope of project with all team members
  Source/Reference: IBM Learning Centre for development of PM Curriculum

## Slide 10: Project Organization Survival
Team – Plan and actively develop team through entire project.
Risk – Reduce and manage risk continually
Politics – Develop political awareness
  Know the stakeholders
  Know your strength and weakness
  Know who has influence to help your project
Plan globally, think and act locally
  Source/Reference: IBM Learning Centre for development of PM Curriculum

## Slide 11: Overview of Project Initiation
Awareness of the need for change (situation, context) and
recognition by stakeholders that only a project can bring about the desired change
Consideration of project options
Collection of basic information to perform a preliminary project feasibility assessment and determine possible project costs and outcomes (positive and negative)
Preparation of a formal project proposal for consideration by the project sponsors
Undertake a detailed project feasibility study if required
Decide whether project should be pursued, put on-hold for a future time or rejected
Make contracts with key stakeholders, issue project charter and assign resources for the project
Move the project into the (detailed) planning phase
PHASE I:
Project Initiation & Definition
Notes: 11

## Slide 12: Key Project Initiation Deliverables & Inputs
Project (Business) Case
Project Pre-Feasibility
Project Feasibility Report
Formal Project Proposal
Preliminary Scope Statement
Project Charter
Acknowledgement of a Need
Project Strategic Dimension
Project Goal & Objectives, Cost & Time
Envisaged Project Outcomes
Project Scope & Key Deliverables
Project Requirements & Specifications
Project Resources
Project Stakeholders
Project Risks
Project Assumptions & Constraints
Project Policies, Processes, Systems etc.
Notes: 12

## Slide 13: Effective Team Management
When managing team, ensure;
  Effective communication
  Defined ways to manage conflicts
  Adherence to Project management principles
  International and country legal requirements
  Labor laws – federal, provincial
  Cultures and customs
  Politics – internal, external, customer, project sponsors
  Periodic face to face meetings
  Communicate and use Lessons learned

## Slide 14: Project Manager Role
Key General Management Skills
  Encompasses planning, organizing, executing and controlling operations of an ongoing enterprise
  Provide foundation for building project management skills
  Required general management skills for a PM
    Leading
    communicating
    Negotiating
    Problem solving
    Influencing the organization

## Slide 15: The Functions of Project Management
Project
Resources
CONTROLLING
Who judges results and by what standards?
PLANNING
What are we aiming for and why?
ORGANIZING
What‘s involved and why?
DIRECTING
Who decides what and when?
MOTIVATION
What brings out the best in people?
David I. Cleland / Lewis R. Ireland, Project Management: Strategic Design and Implementation, 4th ed., p. 42.
The basic functions of general management equally
apply to project management
Notes: 15

## Slide 16: Operational Team Ground Rules
  Rules of engagement
    Meeting protocols
    Decision making
  Administrative procedures
    Communication management
    Document control
    Escalation procedure
    Work hours (including overtime)

## Slide 17: Operational Team Ground Rules
Define for effective team operations
  Project team performance objectives
    Expectations for success of project
  Expectations of team members
    Periodic status reports with worked on activities
    Timeliness and commitment
    Respect for others
    Effective and timely escalation of issues