## Slide 1: Advanced Project Management PM Processes and Framework
Lecture #4
Ghazala Amin
Notes: 1

## Slide 2: PM Framework and Integration
Key Definitions
Accountability
  Acceptance of success or failure
Responsibility
  Assignment for completion of specific event or activity
Authority
  Right of an individual to make necessary decisions required to achieve his objectives or responsibility
Power
  Granted to an individual by the subordinates, peer and is a measure of their respect for the individual

## Slide 3: Introduction to Project Management
Project
  A temporary endeavor undertaken to create a unique product or service
  Operations (such as manufacturing) and projects differ primarily in that operations are repetitive and ongoing while projects are unique and temporary (PMI)
  A unique process, consisting of coordinated and controlled activities with start and finish dates, to achieve an objective conforming to specific requirements, including constraints of schedule, cost and resources (ISO 10006)

## Slide 4: Introduction to Project Management
Program
  A group of projects managed in a coordinated way to obtain benefits not available from managing them individually
  A program is inherently more complex than a constituting project – it has a broader scope and may require extensive coordination between its various constituting projects
  A project results in the creation of an output and is then ended, a program must integrate and maintain the operationality of that output for a specified period of time.
Project A
Project B
Project C
Program
X
Project D
Project E
Project F

## Slide 5: Introduction to Project Management
Project Management
  The application of knowledge, skills, tools and techniques to project activities in order to meet or exceed stakeholder needs and expectations
Project Portfolio
  The project portfolio is the set of projects which an organization is undertaking. Projects usually differ in their type, complexity, cost, time requirement, risk level, priority, etc.
Project Management is primarily about leadership, integrating work occurring in all project areas, steering the project in the right direction and effectively managing stakeholders and complexity.

## Slide 6
Example: The Sydney Olympic Games 2000
Events
Venues, Facilities
Accommodation
Transport
Media Facilities
and Coordination
Telecommunications
Security
Arrangements
Medical Care
Human Resources
and Volunteers
Cultural Olympiad
Pre-Games Training
IT-Projects
Opening and Closing
Ceremonies
Public Relations
Financing
Test Games and
Trial Events
Sponsorship
Management
The Sydney Olympic Games 2000 was a highly complex project which comprised several distinct work areas, each of which could be considered as subprojects, in their own right, and which all had to be integrated and coordinated within the framework of the overall Olympic project.
Courtesy: Assistant Professor Dr. Aurangzeb Zulfiqar Khan, Department of Management Sciences, COMSATS

## Slide 7: Introduction to Project Management
Project Management involves the following but is not limited to;
  Change Management
  Communication Management
  Deliverables Management
  Human Resource Management
  Quality Management
  Risk Management
  Financial/ Cost Management
  Monitoring and Control
  Customer Relationship Management ……

## Slide 8: Project Management Context
Project Stakeholders are;
  Individuals directly involved in project deliverables or
  Part of the project organization responsible for the project or
  Individuals that are positively or negatively affected by the project
Project Stakeholders include;
  Project Manager
  Project Team Members
  Customer
  Performing organization
  Sponsor
  End Users …….
Project manager should create an environment in which project stakeholders,
contribute frequently and appropriately

## Slide 9: Project Management Context
Sponsor
  Upper level management that provides guidance and controls effective use of customer’s money on the project
Performing Organization
  Enterprise whose employees are most directly involved in doing the work of the project.

## Slide 10: PM Framework and Integration
Project Life Cycle
Team Development
Managing Project Human Resources
Project Initiation Planning
Executing/Control Closeout
Project
Organizing
Project
Scheduling
WBS
Control
Meetings
Project
Monitoring
Project
Closeout
Change and Risk Management
Contract and Customer Relationship Management
Process
Groups
Activities

## Slide 11: Project Management Processes
PM processes are divided into five phases or process groups
Initiating
Processes
Closing
Processes
Controlling
Processes
Executing
Processes
Planning
Processes
Professional Responsibility

## Slide 12: The Five Project Process Groups
Initiation
Planning
Implementation/
Execution
Defines and authorizes the project (or a phase of the project).
Refines the project goal, scope, requirements etc. and develops the project master plan.
Brings together all required resources to undertake the project in accordance with the master plan.
Closure
Formalizes acceptance of the project output by the project customer and brings the project to its end.
Monitoring, Evaluation & Control
Monitors the project to identify and assess shortfalls and variances and initiate corrective action if needed.
Notes: 12