## Slide 1: Project Management Fundamentals Project Organization and Integration
Lecture #7
Ghazala Amin
Notes: 1

## Slide 2: Project Manager Role
Key General Management Skills
  Encompasses planning, organizing, executing and controlling operations of an ongoing enterprise
  Provide foundation for building project management skills
  Required general management skills for a PM
    Leading
    communicating
    Negotiating
    Problem solving
    Influencing the organization

## Slide 3: The Functions of Project Management
Project
Resources
CONTROLLING
Who judges results and by what standards?
PLANNING
What are we aiming for and why?
ORGANIZING
What‘s involved and why?
DIRECTING
Who decides what and when?
MOTIVATION
What brings out the best in people?
David I. Cleland / Lewis R. Ireland, Project Management: Strategic Design and Implementation, 4th ed., p. 42.
The basic functions of general management equally
apply to project management
Notes: 3

## Slide 4: Project Management Processes
PM processes are divided into five phases or process groups
Initiating
Processes
Closing
Processes
Controlling
Processes
Executing
Processes
Planning
Processes
Professional Responsibility

## Slide 5: Initiation Phase
Process of formally authorizing and recognizing that a new project exists or that an existing project should continue into its next phase

## Slide 6: Project Initiation
The required end product from the project is described at hi-level.
The company makes the decision of whether to go ahead with project.
All or any historical data pertaining to type of project is reviewed.
Expert judgment of staff or SMEs are procured.
Results in;
  A project charter.
  Assignment of a project manager
  Identification of project sponsors to support and review/approve the activities of the project.

## Slide 8: PMBOK Area: Integration Management
Project Integration Management includes the processes which are needed to identify, define, combine, unify and coordinate the various project management processes in the project process groups (e.g. development of the project charter, preliminary scope statement and project plan, directing and managing project execution, monitoring and controlling project work, integrated change control and project closure).
Integration is crucial for project completion, meeting stakeholder expectations and needs, making choices where to concentrate resources over time, dealing with issues and coordinating project activities.
Notes: 8

## Slide 9
Ensures coordination of project elements
Involves making trade-offs among competing objectives and alternatives
Brings the project together
Project Integration Management

## Slide 10
Project Integration Management processes (PMBOK)
  Developing Project Charter
  Project Plan Development
  Direct and Manage Project Execution
  Monitor and control project work
  Integrated Change Control
  Close Project or phase
Project Integration Management
Every process has defined inputs, tools & techniques and outputs
Process Groups | Initiation | Planning | Execution | Control | Closing
Knowledge Areas |  |  |  | Monitor and control project work | 
Integration Management | Developing Project Charter | Project Plan Development | Direct and Manage Project Execution | Integrated Change Control | Close project or phase

## Slide 11
Project Charter
A document that formally authorizes the existence of a project. (PMI).
Provides the project manager with the authority to apply organizational resources to project activities
issued by the Project Sponsor or a senior official outside the level of project organization
It should include
      Reasons for undertaking the project
      Project objectives and constraints
      Identification of main stakeholders
Charter is prepared in the initiation phase of integration management.

## Slide 12: Project Charter
Information contained in – or referred to in other project documents – the Project Charter may span the following:
  Project Background
  Purpose for undertaking the project
  Project Justification
  Requirements
  Stakeholder expectations from the project
  Assumptions and Constraints
  Project Organization
  Stakeholder Roles and Responsibilities
  Schedule and milestones
  Indication of budget
  Supporting infrastructure
Example: http://www.uc.edu/ucflex/documents/FSRP_Project_Charter_v1.9.pdf
Notes: 12

## Slide 13: Project Plan Development
Uses outputs from other planning processes to create a consistent and coherent document that can be used to guide both project execution and project control
Process – Series of actions bringing about a result.
Individual processes within a process group are linked by their inputs and outputs
Each process is defined by Inputs, Tools and Techniques, Outputs

## Slide 14: Project Plan
Formal, approved document used to manage and control project execution. Includes….
  Project Charter
  WBS - Task and resource assignment
  Major milestones and baseline target delivery dates
  Risk and Issue Management plans…..
The most complete document that helps the project team deliver tasks is the Project Plan

## Slide 15: Project Plan Execution and Control
The primary process for carrying out the project plan.
The processes and actions to monitor execution of project plan.
Project Manager must integrate and manage multiple processes
at any time during the project life cycle.

## Slide 16: Integrated Change Control
Influencing factors which create changes to ensure that changes are beneficial
Determining that a change has occurred
Managing the actual change when and as they occur

## Slide 17: Project Closure
Consists of documenting project results to formalize acceptance of the product of the project by the project sponsor or the customer
Includes;
  Lessons learned
  Historical archives
  Customer or End User Sign Off
  Team appraisals etc.