## Slide 1
LECTURE 13: THE PROJECT STAKEHOLDER MANAGEMENT AND ENGAGEMENT GOVERNANCE MODEL
Master of Science in
Project Management
Project Stakeholder
AND COMMUNICATION Management

## Slide 2: Projects & Organizations: Holistic Perspective
PROJ
ECTS
Organization‘s mission, goals, object-
ives & strategies, priorities, current
programme and project portfolio, project
organization, resource base, competency,
Experience, culture, policies, project-focussed
knowledge, process, informational , In-
stitutional & infrastructural assets
Integration, Scope, Cost, Sche-
duling, Risk, Quality, Procurement,
Human Resources, Stakeholders,
Communications
Bodies of Knowledge,
Standards & Methodologies
(Off-the-shelf: (e.g.: PMI, PRINCE2,
IPMA, APMBOK, P2M, BS 6079), or
developed inhouse by organizations)
Project Management Knowledge Framework
Economic
Political
Regulatory
Security
O-Resources
Financial
Organization‘s External Environment
Social
H-Resources
Infrastructure
Markets
Organization‘s Internal Environment
Life-Cycle Modal
Notes: Add “Technological” and “Policies” to the list of external considerations.

## Slide 3: Managing and Engaging Project Stakeholders (Suggested 5-Step Governance Model)
Project Stakeholder Information
and Communication System
Project Stakeholder Management
and Engagement Training Framework
Project Stakeholder Management & Engagement Process Framework
Project Stakeholder Management & En-gagement Policy and Strategy Framework
Project Stakeholder Management
and Engagement Executive Committee
INSTITUTIONAL
DIRECTIONAL
INSTRUMENTAL
TECHNICAL
EDUCATIONAL

## Slide 4: Managing and Engaging Project Stakeholders (Creating an Institutional Framework)
Project stakeholder manage-ment & engagement obviously needs to be taken seriously!
An institutional support frame-work (e.g. Committee) created specifically and permanently for this as the first step at the orga-nizational level and with direct access to top-level management demonstrates committment and can help a lot.

## Slide 5: Managing and Engaging Project Stakeholders (Institutional Framework: Committee Functions)
Principles, Policies, Strategy
Standards & Best Practices
Technical Infrastructure
Education & Training
Research & Evaluation
Oversight & Grievances
Administrative and Financial Support
Some typical functions a stakeholder management and engagement commit-tee would be expected to perform itself or through constituted purpose-specific subcommittees.

## Slide 6: Managing and Engaging Project Stakeholders (Policy and Strategy Framework)
Committment at the highest level is needed for project stake-holder management & engage-ment activities to work.
A written and meticulously ob-served policy & strategy frame-work for dealing with project stakeholders is an expression of such commitment. Some orga-nizations have developed and are implementing these.

## Slide 7: Managing and Engaging Project Stakeholders (Policy and Strategy Framework)
Review PetroCanada‘s Stakeholder & Commu-nity Engagement Policy document (one page) with the class.

## Slide 8
Project Stakeholder Management Process Framework
Understand the Project Context
Identification of All Project Stakeholders
Stakeholder Analysis & Impact Evaluation
Design Management & Engagement Strategy
Implement Management & Engagement Strategy
The Project Life-Cycle (Initiation to Completion)
1
2
3
4
5
(PSIS)
Project
Stakeholder
Information
System
External Factors: Laws, Culture, Politics etc.; Internal Factors: Principles, Policies, Experience, Information, Knowledge Project Complexity, Cost & Time Constraints, Innovation, etc.
Process
Framework Influencing Factors
MONITORING
EVALUATION
& CONTROL
Periodic Revision and Modification When and Where Appropriate
Managing and Engaging Project Stakeholders (The Project Stakeholder Mgmt. & Engt. Process Framework)
Proactive Focus
Stakeholder Management Maturity Levels
(Evolution)
Notes: Slide: Managing Project Stakeholders Professionally: The Project Stakeholder Management Process Framework
Understand the Project Context: The most basic and frequently ignored step in the project stakeholder management process. All projects are unique and hence their context must likewise be viewed as unique. Context is a framework term which encompasses, inter alia, economic, financial, social, political, ecological, ideological, and institutional facets.
Identify All Project Stakeholders: Determing with the appropriate tools who the stakeholders are. Often this is a straightforward excercise, sometimes it can be quite difficult to achieve. The number of stakeholders can range from a few in number on simple projects to many millions with great diversity of interests and power on very complex projects. Overlooking stakeholders can pose problems later on, especially if they are powerful, unpredictable and possibly disinclined towards the project.
Note: Identification of some “overlooked“ stakeholders is possible in the analysis phase which itself may require review and reevaluation when the engagement strategy is being developed and implemented.
Periodic monitoring and evaluation of effectiveness and efficiency of the stakeholder engagement strategy must take place along with consequent appropriate revision or modification if this is deemed necessary and feasible.
8

## Slide 9: Managing and Engaging Project Stakeholders (The Central Role of Processes)
Information and Documentation
Technology
Tools
(Qualitative, Quantitative)
Outputs of Other Project Management Processes
Material Inputs
Stakeholder Interaction
Need, Requests, Instructions
1
2
3
N
Transformation of Inputs to Outputs
INTER-RELATED PROCESS STEPS / TASKS
TIME & COST
Project Stakeholder Register
Project Stakeholder
SWOT-Analysis
Project Communication Plan
Project Stakeholder Map
Project Responsibility Assignment Matrix
Project Team Charter
Project Stakeholder Engagement Plan
Process Structure and Maturity, Optimization and Benchmarking, Templates, Constraints, Policies etc.
PROCESS INPUTS
(Managerial)
PROCESS OUTPUTS
(Selected Examples)
Quality of Information, Tool Effectiveness, Stakeholder Ability, Knowledge, Competence, Experi-ence, Insight, Communication, Cooperation and Coordination.
Process Effectiveness and Efficiency
Project management uses processes extensively to produce “deliverables” (sample above). Some processes are quite complex and have a high risk of error.
The output of one project management process normally becomes input in another (or other) process(es). Deficiencies in one or more of the processes may consequently reverberate across the entire project management pro-cess chain, giving rise to problems and issues in the project life-cycle.
Notes: Slide: Project Stakeholder Management: Processes
Some considerations when designing / redesigning / optimizing a project process: Simplicity, Scalability, Flexibility, Improvability, Minimization of Requisite Cost and Time, Minimization of Risk, Monitoring, Evaluation and Control.