## Slide 1
LECTURE 19: PROJECT STAKEHOLDER ANALYSIS PART 3
Master of Science in
Project Management
Project Stakeholder
AND COMMUNICATION Management

## Slide 2: Key Attributes of Project Stakeholders
Power, Interests, Concerns,
Attitudes, Behaviors

## Slide 3: Stakeholder Attribute: Attitude
Attitude is the feeling of like, dis-like or indifference stakeholders exhibit towards a project or parts thereof (for e.g. other project stakeholders, project events).
Attitudes are determined by many factors and can change over time. Good stakeholder engage-ment strategies seek to influence attitudes in favor of the project.
A

## Slide 4: Stakeholder Attribute: Attitude (Key Determinants of Stakeholder Attitudes)
A
Family, Peers, Community, Society, Nation
Culture, Tradition, Religion, Value System
Knowledge, Intelligence, Personal Experiences
Systems (Education, Administrative, Political, Legal etc.)
Attributes of the Attitude-Shaping Entity (Time Factor)
Access to Information and Knowledge
Needs, Wants and Desires, Goals, Concerns

## Slide 5: Stakeholder Attribute: Behavior
B
Behavior is the conduct of a stakeholder towards a project. It is usually – but not always – a re-flection of the stakeholder’s atti-tude towards the project.
Stakeholders may exhibit sup-portive, indifferent or adversarial behavior towards a project with varying intensities. Behavior can change over time.

## Slide 6: Stakeholder Attributes: Consistency and Inconsistency of Attitude and Behavior
B
Attitude and Behavior of Project Stakeholders are Consistent (i.e. behavior reflects attitude)
A
→
B
A
→
X
Attitude and Behavior of Project Stakeholders are Inconsistent (i.e. behavior does not reflect attitude)

## Slide 7: Stakeholder Attributes: Consistency and Inconsistency of Attitude and Behavior
B
Attitude and Behavior of Project Stakeholders are Consistent (i.e. behavior reflects attitude)
A
→
Example 1: (A) Stakeholder X is passionate about preserving old colonial era buildings  (B) Stakeholder X will (possibly fiercely) oppose projects to construct commercial plazas in the old part of his/her town.
Example 2: (A) Stakeholder Y is a local government official who desires to alleviate poverty in his/her provincial district  (B) Stakeholder Y will support a project by a large foreign development-implementing agency to provide training to local youths in developing technical skills.

## Slide 8: Stakeholder Attributes: Consistency and Inconsistency of Attitude and Behavior
B
→
X
Attitude and Behavior of Project Stakeholders are Inconsistent (i.e. behavior does not reflect attitude)
Example 1: (A) Stakeholder D strongly believes the rights of minorities must be respected  (B) Stakeholder D pickets the construction site of a planned counseling center for immigrants.
Example 2: (A) Stakeholder F is a devoted environmentalist  (B) Stake-holder F votes in a community referendum to support a large copper mining project in close proximity which has been proposed by a foreign company.
A

## Slide 9: Project Stakeholders‘ Attitude and Behavior (Key Determining Factors)
Economic and Financial Gains and Losses
(Individual, Neighborhood, Community, Organizational)
Impact on Society
(Neighborhood and Community Cohesion and Spirit, Cultural and Religious Perspective, National Sensitivities)
Impact on Health
(Physical, Psychological, Emotional)
Impact on the Physical Environment
(Air, Water, Land, Acoustics, Aesthetics)
Impact on Ecology
(Bio-/Ecosystems (Fauna, Flora))

## Slide 10: Project Stakeholders‘ Attitude and Behavior (Key Determining Factors)
Conservation
(Cultural Assets, Archeological and Historical Heritage)
Political Dimension
(Personal Ideology, Local, Regional and National Outlook)
Attitude To Change
(Life Style, Sentiments, Anticipated Opportunities for Personal and Organizational Development etc.)
Security
(Individual, Group, Organizational)
Reputation
(Project Owners / Developers)

## Slide 11: Managing and Engaging Project Stakeholders (Attitude and Behavior Patterns)
Supportive
Indifferent
Adversarial
Strongly
Moderately
Marginally
Marginally
Moderately
Strongly
Perceptoion of Net Gain
Perceptoion of Net Loss
Passive
Active
Passive
Active
STAKEHOLDER COMMUNITY
PROJECT STAKEHOLDER MANAGEMENT
AND ENGAGEMENT STRATEGIES
Strongly - Marginally
Strongly - Marginally

## Slide 12: Project Impact on Stakeholders
Project Phase
Post-Project Phase
Pre-Project Phase
Project’s
Change Impact
(economic, financial, social, ecological , security, etc.)
Level of Interest
Concerns and Motivations
Expectations and Perceptions
Attitude and Behavior
Power / Influence
CONSIDERATIONS
Rational Behavior, Access to Informa-tion, Long-Term Per-spective, Relational Constellations
Stakeholder Engagement

## Slide 13: Managing and Engaging Project Stakeholders (Stakeholder Expectations and Perceptions)
PROJECT STAKEHOLDERS
Expectations
(What Outcomes Will Project Bring?)
Perceptions
(What Outcomes Is Project Bringing?)
Information * Observation * Experience * Interaction With Other Stakeholders * Attitude
Cognitive & Intuitive Process

## Slide 14: Stakeholder Perceptions Of Projects
A project to develop a Walt Disney Theme Park near a township would probably generate more support among stakeholders than a project for construction of a nuclear power station because of the stigma which is attached to the nuclear power industry.
The intensity of stakeholder supportiveness, indif-ference or adversity towards a project is determined primarily by the nature of the project and the per-ceptions which the stakeholders develop about it based on the information they have and, possibly their previous experience with similar projects

## Slide 15: Stakeholder Perceptions of Projects: The Concept of Rational Behavior
Project stakeholders who „behave rationally“ will try to maximize their „quality of life“
In evaluating a project, stakeholders will carefully consider its respective pros and cons. To do this they must have access to all the requisite information they require in order to carefully analyze the project‘s potential impact on them over time, which includes the period of time both before as well as after the project‘s completion.
Is the stakeholder’s perceived gain from the project greater than (>), equal (=) to or less than (<) its perceived loss from the project?

## Slide 16: Stakeholder Perceptions of Projects: The „Quality of Life“ Dimension
When the Perceived Gain from the Pro-ject [i.e. Improvement in the Stakehol-der‘s Quality of Life] > the Perceived Loss from the Project [i.e. Reduction in the Stakeholder‘s Quality of Life]:
 Stakeholders will Support the Project!
Project Gain > Project Loss

## Slide 17: Stakeholder Perceptions of Projects: The „Quality of Life“ Dimension
When the Perceived Gain from the Pro-ject [i.e. Improvement in the Stakehol-der‘s Quality of Life] = the Perceived Loss from the Project [i.e. Reduction in the Stakeholder‘s Quality of Life]:
 Stakeholders will be Indifferent!
Project Gain = Project Loss

## Slide 18: Stakeholder Perceptions of Projects: The „Quality of Life“ Dimension
When the Perceived Gain from the Pro-ject [i.e. Improvement in the Stakehol-der‘s Quality of Life] < the Perceived Loss from the Project [i.e. Reduction in the Stakeholder‘s Quality of Life]:
 Stakeholders will Oppose the Project!
Project Gain < Project Loss