## Slide 1
LECTURE 23: PROJECT STAKEHOLDER ANALYSIS
Master of Science in
Project Management
Project Stakeholder
AND COMMUNICATION Management

## Slide 2: Scientific Stakeholder Analysis
Entity-Focus
SWOT-Analysis
(Based on Qualitative/Quantitative Analysis of Stakeholder Profiles)
Complication Analysis
(Manifest, Potential, Expected Complications and their Causes)
Event/Occurrence-Focus
Management Strategies
(Development of Reactive and/or Preventative Strategies; Feasibility, Effectiveness and Efficiency)
Impact Assessment
(Quantifiable/Non-Quantifiable Observed Impact or Evaluated on the Basis of a Scenario Framework)
-
+, -

## Slide 3: Cause-Complication-Impact-Strategy
Cause of Complications
Stakeholder Complications
Impact of Complications on Project
PREVENTATIVE STRATEGY
Goal: To anticipate and prevent complications before they occur.
This is the preferable and more efficient approach.
REACTIVE STRATEGY
Goal: To manage complications as and when or after they occur with a view to reducing, minimizing or eliminating their adverse impact.
Notes: Preventative Strategy → Risk Management
A complication is an event which has occurred or a situation which has developed involving two or more stakeholders and which may have short, medium or long-term adverse consequences for or impacts on the project in terms of its parameters cost, duration, scope delivery, quality, risks, image and reputation. Complications may be minor in nature or more serious, transforming into conflicts and crises. The best strategy dealing with complications is, off course, to prevent them from occurring in the first place to the max. possible extent and also to have a package on measures which can deal with them promptly and effectively if and when they occur.

## Slide 4: Analyzing Project Stakeholders Scientifically
Strengths
Weaknesses
Opportunities
Threats
Maximization Strategy
Minimization Strategy
Complication Analysis
SWOT-Analysis
Engagement
Project Impact Assessment
(cost, duration, scope, quality, risks, image etc.)
Scenario
‘What-If’ Analysis
Systematic Information Gathering
Periodic Monitoring, & Re-Evaluation
Notes: Risks= Positive (Opportunities), Negative (Threats)

## Slide 5: Consequences of Stk. Complications
Assessment of Impact on Project
(Quantifiable, Not Quantifiable)
Project Cost and Schedule
(i.e. Cost Overrun, Completion Delay)
Project Existence
(e.g. Premature Termination)
Project Image and Reputation
(i.e. Damage Potential)
Project Scope
(e.g. Undesired Modifications)
Proj. Objectives & Outcomes
Notes: Quantifiable (Cost (overrun), Time (slippage), Risk (increase in severity, new risks)) / Non-Quantifiable (Damage to image and reputation, frustration, dissatisfaction and hostility, de-motivation, decision not to support or cooperate together in future etc.).
Schedule: Delays in activities, phases etc.
Reputation: Also trust, motivation, commitment, interest etc.

## Slide 6: Stakeholder Neg. Impact on Projects (Actual, Scenarios)
Moderate
Very High
Low
High
Negligible
Worst Case
Intermediate Cases
Best Case
Actual
Scenarios
Negative Impact on Project
(Severity Level)
Notes: Scenario-Analysis → What-If Analysis
Qualitative and/or Quantitative Impacts
Very High Impact: Cost Overrun and/or Schedule Slippage (65%+), Massive Changes to Project Scope and Requirements, Stakeholder Dissatisfaction, Eventual Project Abandonment
High Impact: Cost Overrun and/or Schedule Slippage (25%-65%), Major (undesired) Change to Scope and Requirements, Pullout by some Important Stakeholders
Moderate Impact: Cost Overrun and/or Schedule Slippage (15%-25%), Some (manageable) Change to Scope, Adverse Impact on Motivation

## Slide 7: Stakeholder Complication Dimensions
Stakeholder Complications
Complication Intensity
(Minor, Moderate, Serious, Crisis)
Complication Source
(bilateral, trilateral, multilateral)
Complication Duration
(transitory, non-transitory, occurrence)
Complication Category
(very diverse, e.g.: contractual)
Complication Manageability
(low, medium, high)
AVOIDABILITY?

## Slide 8: Causes of Stakeholder Complications
Cause Categories
Competency
Resources
Culture
Methodology
Complexity
Inf. & Communication
Priorities
Behavior
Ambiguities
Performance
Non-Compliance
Ethics & Legality
Notes: Priorities: Individual, Group and Organizational Level (shift over time, decline in interest).
Ambiguities: Stakeholder Roles and Responsibilities
Information & Communication: Quality of Information (and its consequences for the project), Communication Shortcomings (Under-, Over-, Erroneous, Untimely and Misdirected Communication), Technological Issues (Hardware, Software Incompatibility, lack of PMIS).
Behavior: Professionalism, Desire to Cooperate
Performance: Keeping Schedules, Team Performance (Individual, Group)
Methodologies: Project Management and Stakeholder Management Processes, Stakeholder Maturity Levels
Non-Compliance: Contractual Commitments, Non-Contractual Agreements
Resources: Availability , Timing of Availability, the Project Matrix Environment
Culture: Complexities of Inter-Cultural Communication and Management (see also Hofstedes work)
Additionally – role of internal and external environmental factors: work environment, lack of incentive systems,

## Slide 9: The Project SWOT-Analysis
Strength
Weakness
Opportunities
Threats
SWOT

## Slide 10: The Project SWOT-Analysis
The SWOT-Analysis is a powerful tool used by both commercial and non-commercial organizations.
In the context of projects, a SWOT- Analysis may yield useful insights for the project owner/manager/planners/ executors on possible stakeholder action which can affect the project cost, time and scope.
It helps in formulating strategies to minimize the negative impact of stakeholder action.
SWOT

## Slide 11: Stakeholder SWOT-Analysis (Stakeholder Strengths: Some Examples)
Well informed about the project and its consequences
High level of commitment, determination and tenacity
Can organize quickly
Capable of devising effective strategies to further their interests and objectives
Highly vocal
Possess considerable financial, material and other resources
Skillful in using information and communication technology
Ability to influence those who count
Ability to form alliances with other stakeholders
Awareness of diverse options to influence the project

## Slide 12: Stakeholder SWOT-Analysis (Stakeholder Weaknesses: Some Examples)
Disinterested in the project
Have inadequate inform. about project / its consequences
Have too little time to contemplate project in detail
Possess little financial, material, informational and other resources to influence the project
Inability to organize themselves collectively
Inability to form alliances with other stakeholders
Inability to form effective strategies to deal with the project
Unaware of their rights in connection with the project
Uninformed about their options (institutional, legal and other) to influence the project

## Slide 13: Stakeholder SWOT-Analysis (Stakeholder Opportunities: Some Examples)
Not opposed to the change which the project is expected to bring
Are willing to listen and cooperate
Can be convinced that they stand to benefit from the project during and/or subsequent to its execution
Can be influenced with appropriate management and en-gagement strategies
Can provide material, infomational and moral support to the project
Can be persuaded to lobby in support of the project among other stakeholders who may have reservations about it

## Slide 14: Stakeholder SWOT-Analysis (Stakeholder Threats: Some Examples)
May have misperceptions about the project which may prompt them to oppose it
May refuse to cooperate
May organize themselves politically to oppose project
May launch a campaign of spreading disinformation about the project to influence the wider stakeholder community against it
May attempt to influence powerful stakeholders to intervene in the project
May mount a legal challenge the project or resort to scare tactics and intimidation in an attempt to “kill” the project or at least cause cost and schedule overruns and alter its scope

## Slide 15: Stakeholder SWOT-Analysis (Stakeholder Threats: Impact on Project Activities)
Project
Activity A
Project Activity B
Project Activity C
Stakeholders can affect project activities through exercise of their options. In the case of adversarial stakeholders for exam-ple this can result in an increase in activity duration and cost (and possibly a scope modification).
Activity-Specific Risk Factors (Stakeholder-Driven)
Adversarial Stakeholder Impact on Project’s Critical Path can be Serious!