## Slide 1
LECTURE 25: MANAGING & ENGAGING PROJECT STAKEHOLDERS (CONCEPTUAL FOUNDATIONS) 1
Master of Science in
Project Management
Project Stakeholder
AND COMMUNICATION Management

## Slide 2: Project Stakeholder Engagement

## Slide 3
Project Stakeholder Management Process Framework
Understand the Project Context
Identification of All Project Stakeholders
Stakeholder Analysis & Impact Evaluation
Design Management & Engagement Strategy
Implement Management & Engagement Strategy
The Project Life-Cycle (Initiation to Completion)
1
2
3
4
5
(PSIS)
Project
Stakeholder
Information
System
External Factors: Laws, Culture, Politics etc.; Internal Factors: Principles, Policies, Experience, Information, Knowledge Project Complexity, Cost & Time Constraints, Innovation, etc.
Process
Framework Influencing Factors
MONITORING
EVALUATION
& CONTROL
Periodic Revision and Modification When and Where Appropriate
Managing and Engaging Project Stakeholders (The Project Stakeholder Mgmt. & Engt. Process Framework)
Proactive Focus
Stakeholder Management Maturity Levels
(Evolution)
Notes: Slide: Managing Project Stakeholders Professionally: The Project Stakeholder Management Process Framework
Understand the Project Context: The most basic and frequently ignored step in the project stakeholder management process. All projects are unique and hence their context must likewise be viewed as unique. Context is a framework term which encompasses, inter alia, economic, financial, social, political, ecological, ideological, and institutional facets.
Identify All Project Stakeholders: Determing with the appropriate tools who the stakeholders are. Often this is a straightforward excercise, sometimes it can be quite difficult to achieve. The number of stakeholders can range from a few in number on simple projects to many millions with great diversity of interests and power on very complex projects. Overlooking stakeholders can pose problems later on, especially if they are powerful, unpredictable and possibly disinclined towards the project.
Note: Identification of some “overlooked“ stakeholders is possible in the analysis phase which itself may require review and reevaluation when the engagement strategy is being developed and implemented.
Periodic monitoring and evaluation of effectiveness and efficiency of the stakeholder engagement strategy must take place along with consequent appropriate revision or modification if this is deemed necessary and feasible.
3

## Slide 4: Goal of Project Stakeholder Engagement
Supportive
Neutral
Adversarial
Project Stakeholders
Project achieves its goal within time and budget according to its require-ments and the satisfaction of all its key stakeholders.
Project Stakeholder Management & Engagement Strategies

## Slide 5: Managing and Engaging Project Stakeholders (Categories of Engagement Strategies)
PROJECT CONTEXT
Documentation of the project stakeholder community’s interests, concerns, their expected attitude and behaviour towards the project and review of their options based on a rigorous analysis including application of modeling and other (qualitative, quantitative) tools.
INFORMATION
CONSULTATION
INCENTIVES
PARTNERSHIP

## Slide 6: Managing and Engaging Project Stakeholders (The Best Approach)
Prevention is Better than Cure!
Analyze – Understand – Anticipate – Manage/Engage
NOTE: There is no “one-size-fits-all” approach in stakeholder management/ engagement.

## Slide 7: Managing and Engaging Project Stakeholders (Strategy: Engaging Supportive Stakeholders)
Retention
Increase the level of supportiveness of the project’s key active stakeholders
Retain interest and support of all project stakeholders
Use supportive stakeholders to influence adversarial & neutral stakeholders in favour of the project
Convert (important) passive supportive stakeholders to actively supportive ones
Persuade stakeholders to provide input for the project
Lobbying
Allying
Conversion
Persuasion

## Slide 8: Managing and Engaging Project Stakeholders (Strategy: Engaging Neutral Stakeholders)
Encourage neutral stakeholders to be-come supportive stakholders
Prevent neutral stakeholders from be-coming adversarial stakeholders
Prevention
Encourage

## Slide 9: Managing and Engaging Project Stakeholders (Strategy: Engaging Adversarial Stakeholders)
Influence adversarial stakeholders by seeking alliances with supportive stake-holders
Reduce (and when possible eliminate) re-sistance by (actively) adversarial project stakeholders
Prevent passive adversarial stakeholders from turning into active ones
Reduction
Prevention
Networking

## Slide 10: Managing and Engaging Project Stakeholders (Strategy: Engaging Adversarial Stakeholders)
Prevent adversarial stakeholders from joining forces to oppose the project
Convice adversarial stakeholders that they may stand to benefit from the project
Offer incentives to adversarial stake-holders to gain support for the project
Division
Awareness
Incentivization

## Slide 11: Managing and Engaging Project Stakeholders (Some Key Limitations)
Major
Limitations
ABSENCE OF COMMITTMENT
COST AND TIME
HUMAN & TECHNICAL RESOURCES
ACCESS TO INFORMATION
POLICIES
LACK OF CREATIVITY

## Slide 12: Managing and Engaging Project Stakeholders (Reactive & Preventative Strategy Matrix)
Reactive Strategies
Low
High
Preventative Strategies
Low
High
This approach may be indicative of either inadequate stakeholder mana-gement/engagement on the project or that the stakeholders identified are easily manageable. For simple projects with a small behaviorally predictable stakeholder community this may be adequate.
An effective and efficient approach to managing/engaging the project stakeholders. Project resources (cost, time, effort etc.) are conserved and uncertainty and frustration are avoided. However, a lot of creativity, flexbility, quality information and constant monitoring is required.
An ineffective and inefficient approach to managing the project stakeholders. Project resources are spent in correcting issues and prob-lems with stakeholders after they have arisen and which may have been avoidable had some adequate effort been given to anticipating and carefully planning for them.
Here the project team spends not only resources to devise a preventa-tive stakeholder engagement approach but also finds iself in the position of having to expend resources on devising strategies for tackling emerging issues and prob-lems with the project stakeholders.

## Slide 13
Information is uni-directional from the project team to the stake-holders. It is a highly customizable and usually quite potent instrument for engaging project stakeholders and is comparatively cost-effective. Information can be provided to stakeholders in various forms (e.g. Newsletters, Leaflets, Brochures, Press Releases, Websites) and by utilizing diverse transmission mediums (e.g. Per-sonal Contact, Print Media, Radio, TV, Internet)
Managing and Engaging Project Stakeholders (Strategy: Provision of Information)

## Slide 14
Consultation serves to acquaint the project team and ext. stakeholders with each others standpoint.
In development projects, consulta-tion or dialogue workshops invol-ving stakeholders are common and may occur frequently over the course of the project and subse-quent to its completion. Consulta-tion permits collection of impor-tant information from stakeholders and gives them a sense of ‚owner-ship‘ of the project.
Managing and Engaging Project Stakeholders (Strategy: Consultation)

## Slide 15
Incentives for making ext. stakehol-ders supportive of a project can take on many forms, for e.g., giving jobs and assurances to prioritize procurement of project inputs from within the stakeholder community.
Project teams have developed innovative solutions such as provi-ding stipends, organizing sporting events and galas, offering guided tours of project sites, donating computers to schools, making play-grounds etc.
Managing and Engaging Project Stakeholders (Strategy: Provision of Incentives)

## Slide 16
A powerful tool which the project team has for sending the message to stakeholders that their voice matters on the project is to make them ‚partners‘. Partnership means permitting the stakeholders (within carefully specified limits) to pro-pose alterations to the project scope in order that their concerns can be addressed and they will re-frain from adopting measures which may have a negative cost, schedule or other impact on the project.
Managing and Engaging Project Stakeholders (Strategy: Partnership)