## Slide 1: Quick Recap

## Slide 2: Chapter Summary
Executing outputs related to integration management includes deliverables, implemented solutions to problems, work performance information, and requested changes.
Executing outputs related to quality management includes recommended corrective actions and project plan updates.
Executing outputs related to human resource management includes staffing updates and team performance assessments. Project managers must also apply concepts related to motivation, influence, and effectiveness to lead people during project execution.
Executing outputs related to communications management consist of business process updates. Project managers must apply important concepts related to communications, such as formal and informal communications, nonverbal communications, the appropriate communications medium, individual and group communication needs, and the impact of team size on project communications.

## Slide 3
Lesson 9: Executing Project Work Topic 9A: Identify the Direct and Manage Project Execution Process Topic 9B: Execute a Quality Assurance Plan Topic 9C: Acquire the Project Team Topic 9D: Develop the Project Team Topic 9E: Manage the Project Team Topic 9F: Distribute Project Information Topic 9G: Manage Stakeholder Relationships and Expectations

## Slide 4: PROJECT EXECUTING PROCESSES
Consolidated Knowledge area’s
for
Monitoring and Controlling

## Slide 5: DIRECT AND MANAGE PROJECT EXECUTION
KNOWLEDGE AREA
PROJECT INTEGRATION MANAGEMENT

## Slide 6: DIRECT AND MANAGE PROJECT EXECUTION
Direct and Manage Project Execution is the process of executing the work defined in the project management plan to achieve the project’s requirements.
This process requires the project manager and the project team to perform multiple actions to execute the project management plan to achieve the project’s objectives.
Some of those actions are: …..(Next Slide)
Notes: 6

## Slide 7: DIRECT AND MANAGE PROJECT EXECUTION
Perform activities to accomplish project requirements,
Create project deliverables,
Staff, train, and manage the team members assigned to the project,
Obtain, manage, and use resources including materials, tools, equipment, and facilities,
Implement the planned methods the standards,
Establish and manage project communication channels, both external and internal to the project team

## Slide 8: DIRECT AND MANAGE PROJECT EXECUTION
Generate project data such as cost, schedule, technical and quality progress, and status to facilitate forecasting,
Issue change requests and adapt approved changes into the project’s scope, plans, and environment,
Manage risks and implement risk response activities,
Manage suppliers, and
Collect and document lessons learned, and implement approved process improvement activities.

## Slide 9: DIRECT AND MANAGE PROJECT EXECUTION
The project manager, along with the project management team, direct the performance of the planned activities, and manages the various technical and organizational interfaces that exist within the project.
The Direct and Manage Project Execution process is directly affected by the project application area.

## Slide 10: DIRECT AND MANAGE PROJECT EXECUTION
Deliverables are produced as outputs from processes performed to accomplish the project work planned and scheduled in the project management plan
Work performance information about the completion status of the deliverables, and what has been accomplished, is collected as part of project execution and is fed into the performance reporting process

## Slide 11: DIRECT AND MANAGE PROJECT EXECUTION
Direct and Manage Project Execution also requires implementation of approved changes covering:
Corrective actions bringing anticipated project performance into compliance with the project management plan.
Preventive actions reducing probability of potential negative consequences, and
Defect repair requests correcting product defects found by the quality process

## Slide 12
Transformation
Expert Judgment
PMIS
Outputs
Deliverables
Work Performance Data
Change Requests
Project Management Plan update
Project Document updates
Inputs
Project Management Plan
Approved Change Requests
Enterprise Environmental Factors
Organizational Process Assets
Direct and Manage Project Execution
Planning Process Group
XYZ Project
Project Closure

## Slide 13: Inputs- Direct and Manage Project Execution
Project Management Plan
Describes how the project will be implemented to accomplish project objectives
Approved Change Requests
The request are documented, authorized changes scheduled for implementation by the project team-The request could come to reduce, expand scope, modify policies, the project management plan, procedures, costs or budgets, or revise schedule. Approved change request may require implementation of preventive or corrective actions.

## Slide 14: Inputs- Direct and Manage Project Execution
Enterprise Environmental Factors
-Organization or company culture and structure,
-Infrastructure (existing facilities and capital equipment)
-Personnel administration
-Stakeholder tolerances, and PMIS
Organizational Process Assets

## Slide 15: Tools and Techniques- Direct and Manage Project Execution
Expert Judgment
-Assess inputs needed to direct and manage project execution to the project management plan
Project Management Information Systems
It is part of the EEF, provide access to an automated tool suite, such as scheduling software tool, configuration management system, information collection and distribution system
These tools help you produce and keep track of the documents and deliverables.
By having you fill a few fields on the computer screen certain information or documents could be generated.

## Slide 16: Output- Direct and Manage Project Execution
Deliverables
Unique and verifiable product, result or capability to perform a service…..
Work Performance Data
Raw data from project activities is routinely collected as the project progresses. This data can be related to various performance results including but not limited to:
- Deliverable status
- Schedule progress
- Cost incurred

## Slide 17: Output- Direct and Manage Project Execution
Change Requests
When issues are found while project work is being performed, change requests are issued which may expand, adjust, or reduce project scope to modify project policies or procedures, to modify project cost or budget, or to revise the project schedule. Other change requests cover needed preventive or corrective actions to forestall negative impact later in the project.
-Corrective Action
-Preventive Action
-Defect
-Updates

## Slide 18: Output- Direct and Manage Project Execution
Project Management Plan update
Elements of the project management plan that may be
updated include but limited to:
-Communication management plan
-Human resource plan
-Schedule management plan
-Cost management plan
-Requirements management plan
-Project baselines

## Slide 19: Output- Direct and Manage Project Execution
Project Document updates
Project documents that may be updated include but not limited to:
-Requirement documents
-Project logs (issue, assumptions, etc.)
-Stakeholder register

## Slide 20: ACQUIRE PROJECT TEAM
KNOWLEDGE AREA-HUMAN RESOURCE MANAGEMENT

## Slide 21: ACQUIRE PROJECT TEAM
The process of confirming human resource availability and obtaining the team necessary to complete project assignments.
The project management team may or may not have direct control over team members selection because of collective bargaining agreements, use of subcontractor personnel, internal or external reporting relationships, or other various reasons.

## Slide 22: ACQUIRE PROJECT TEAM
It is important that the following factors are considered
during the process of acquiring the project team:
  The project manager or project management team should effectively negotiate for human resource.
  Make sure the right human resources are acquired
  Check legal implications when replacing a human resource with another, particularly when the original is unavailable due to constraints, economic factors etc.
These Factors should be considered and planned for during the planning stage.
Notes: 22

## Slide 23
Transformation
Acquisition
Negotiation
Pre-assignments
Virtual Teams
Outputs
Project Staff Assignments
Resource Calendars
Project Management Plan Updates
Inputs
Human Resource Plan
Enterprise Environmental Factors
Organizational Process Assets
Plan
Human Resource
XYZ Project
Develop Project Team
Acquire Project Team

## Slide 24: Inputs-Acquire Project Team
Human Resource Plan
-Roles and responsibilities
-Project Organization charts
-Staffing management plan –(9.2.1.1)
Enterprise Environmental Factors (9.2.1.2)
Organizational Process Assets

## Slide 25: Tools and Technique-Acquire Project Team
Acquisition
-Performing Organization lacks the in-house staff,
services may be acquired from outside sources
Negotiation
-Staff assignments are negotiated on many projects.
- With functional managers
Pre-assignments
-When project team members are selected in advance
Virtual Teams
- Team with little or no time spent meeting face to face-
yet fulfill goals

## Slide 26: Outputs-Acquire Project Team
Project Staff Assignments
The project is staffed when the appropriate people have been assigned. With respective documentations.
Resource Calendars
It document the time periods that each project team member can work on the project. Take note of each person’s schedule conflict to create reliable schedule.
Project Management Plan (updates)
The Project Management Plan may be updated as people as assigned on project roles and responsibilities.

## Slide 27: DEVELOP PROJECT TEAM
KNOWLEDGE AREA-HUMAN RESOURCE MANAGEMENT

## Slide 28: DEVELOP PROJECT TEAM
This is the process of improving the competencies, team interaction, and the overall team environment to enhance project performance.
Project managers should acquire skills to identify, build, maintain, motivate, lead, and inspire project teams to achieve high team performance and to meet the project’s objectives.

## Slide 29: DEVELOP PROJECT TEAM
Objectives of developing a project team include but are not limited to:
Improve knowledge and skills of team members
Improve feelings of trust and agreement
Create a dynamic and cohesive team culture to improve individual and team productivity, team spirit and cooperation.
Notes: 29

## Slide 30
Transformation
Interpersonal Skills
Training
Team-building activities
Ground Rules
Co-location
Recognition & Rewards
Outputs
Team Performance Assessment
Inputs
Project Staff Assignments
Human Resource Plan
Resource Calendars
Develop Project Team
XYZ Project
Close Project
Develop Project Team

## Slide 31: Inputs-Develop Project Team
Project Staff Assignments
Human Resource Plan
Resource Calendar

## Slide 32: Tools and Techniques-Develop Project Team
Interpersonal Skills
Training
Team Building Activities- Five stages of team development
  -Forming, Storming, Norming, Performing, Adjourning
Ground Rules
Co-location
Recognition & Rewards

## Slide 33: Outputs-Develop Project Team
Team Performance Assessment
Enterprise Environmental Factors (EEFs) update

## Slide 34: MANAGE PROJECT TEAM
KNOWLEDGE AREA-HUMAN RESOURCE MANAGEMENT

## Slide 35: Manage Project Team
Manage Project Team involves tracking team member performance, providing feedback, resolving issues, and coordinating changes to enhance project performance.
The Project Management Team observe team behavior, manages conflict, resolve issues, and appraises team member performance.

## Slide 36: Manage Project Team
As a result of managing the project team, change requests are submitted, the human resource plan is updated, issues are resolved, input is provided for performance appraisals, and lessons learned are added to the organization’s database

## Slide 37: Manage Project Team
Managing the project team requires a variety of management skills for fostering teamwork and integrating the efforts of team members to create high-performance teams.
Team management involves a combination of skills with special emphasis on communication, conflict management, negotiation, and leadership

## Slide 38
Transformation
Observation and Conversation
Project Performance Appraisals
Conflict Management
Issue Logs
Interpersonal Skills
Outputs
Change Requests
Project Management Plan Update
OPA Updates
EEFs Updates
Inputs
Organizational Process Assets
Project Staff Assignments
Human Resource Plan
Team Performance Assessment
Performance Reports
Manage Project Team
XYZ Project
Direct and Manage Project Work
Close Project
38
Notes: 38

## Slide 39: Inputs-Manage Project Team
Organizational Process Assets
Project Staff Assignments
Human Resource Plan
Team Performance Assessment
Performance Reports

## Slide 40: Tools and Techniques- Inputs-Manage Project Team
Observation and Conversation
Project Performance Appraisals
Conflict Management
Issue Logs

## Slide 41: Outputs-Manage Project Team
Change Requests
Project Management Plan (U)
OPA (U)
EEFs Updates

## Slide 42: CONDUCT PROCUREMENTS
KNOWLEDGE AREA-PROCUREMENT MANAGEMENT

## Slide 43: CONDUCT PROCUREMENTS
Is the process of obtaining seller responses, selecting a seller, and awarding a contract.
In this process the team will receive bids or proposals and will apply previously defined evaluation criteria, as applicable, to select one or more sellers who are both qualified to perform the work and acceptable as a seller.

## Slide 44: CONDUCT PROCUREMENTS
Many factors can be evaluated in the seller selection decision process, for example:
Price or cost can be the primary determinant-but the lowest proposed price may not be the lowest cost if the seller proves unable to deliver the products, services, or results in a timely manner.

## Slide 45: CONDUCT PROCUREMENTS
Proposals are often separated into technical (approach) and commercial (price).
Multiple sources could be required for critical products, services, and results to mitigate risks that can be associated with issues such as delivery schedules and quality requirement.

## Slide 46
Transformation
Advertising
Bidder Conferences
Proposal Evaluation Techniques
Independent Estimates
Procurement Negotiations
Expert Judgment
Internet Search
Outputs
Selected Sellers
Procurement Award
Resource Calendars
Change Requests
Project Management Plan updates
Project document updates
Inputs
Procurement Management Plan
Organizational Process Assets
Source Selection Criteria
Qualified Seller List
Seller Proposals
Procurement Document Package
Project Documents
Make or Buy Decisions
Teaming Agreements
Organizational Process Assets
Procurement Plan
XYZ Project
Administer
Procurement
Conduct Procurements

## Slide 47: Inputs- Conduct Procurements
Procurement Management Plan
Organizational Process Assets
Procurement Document Package
Qualified Seller List
Source Selection Criteria-Information on suppliers
Seller Proposals
Project Documents
Make or Buy Decisions
Teaming Agreements- Buyer and seller’s roles will have already been decided by executive management.
Organizational Process Assets

## Slide 48: Tools and Techniques-Conduct Procurements
Advertising
Bidder Conferences
Proposal Evaluation Techniques
Independent Estimates
Procurement Negotiations
Expert Judgment
Internet Search

## Slide 49: Outputs-Conduct Procurements
Selected Sellers
Procurement Award
Resource Calendars
Change Requests
Project Management Plan updates
Project document updates

## Slide 50: PERFORM QUALITY ASSURANCE
KNOWLEDGE AREA-QUALITY MANAGEMENT

## Slide 51: PERFORM QUALITY ASSURANCE
Quality assurance is the process of auditing the quality requirements and the results from quality control measurements to ensure appropriate quality standards and operational definitions are used. It is about process improvement.
Too often, people think of quality as simply measuring, testing, and inspecting the final product; however, quality management should be about improving the process as well as the product.
Notes: 51

## Slide 52: PERFORM QUALITY ASSURANCE
The process is performed as an ongoing activity in the project management lifecycle.
It typically begins early and continues throughout the life of the project. Because Perform Quality Assurance uses many of the outputs of the Quality Planning, it is not undertaken until after Quality Planning has been performed.

## Slide 53
Transformation
Quality Planning and Quality Control Tools & Techniques
Quality Audits
Process Analysis
Outputs
Organizational Process Assets update
Change Requests
Project Management Plan
Project document update
Inputs
Quality Management Plan
Process Improvement Plan
Quality Metrics
Work Performance data
Approved Change Requests
Quality Control Measurements
Quality Planning
XYZ Project
Perform Quality Control
Perform Quality Assurance

## Slide 54: Inputs-Perform Quality Assurance
Quality Management Plan
Process Improvement Plan
Quality Metrics
Work Performance data
Approved Change Requests
Quality Control Measurements

## Slide 55: Tools and Techniques-Perform Quality Assurance
Quality Planning and Quality Tools & Techniques
Quality Audits
Process Analysis

## Slide 56: Outputs-Perform Quality Assurance
Organizational Process Assets update
Change Requests
Project Management Plan
Project document update

## Slide 57: DISTRIBUTE INFORMATION
KNOWLEDGE AREA-COMMUNICATION MANAGEMENT

## Slide 58: DISTRIBUTE INFORMATION
The process of making relevant information available to project stakeholders as planned.
It is performed throughout the entire project life cycle, and in all management processes.
This process involves making information available to project stakeholders in a timely manner.
Information distribution includes implementing the communications management plan, as well as responding to unexpected requests for information.

## Slide 59: DISTRIBUTE INFORMATION
Effective information distribution includes a number of techniques including:
Sender-receiver models: feedback loops and barriers to communication;
Choice of media: communicate in writing or orally, when to write an informal memo versus a formal report
Writing style: active or passive voice, sentence structure
Meeting management techniques: preparing an agenda and dealing with conflict
Presentation Techniques: body language and design of visual aids
Facilitation Techniques: building consensus and overcoming conflicts
Notes: 59

## Slide 60: Effective Media Choice

## Slide 61
Feedback Loop
message
sender
receiver
encoder
decoder
Communications Model

## Slide 62
Transformation
Communication Methods
Information Distribution Tools
Outputs
Organizational Process Assets Update
Inputs
Communication Management Plan
Performance Reports
Organizational Process Assets
Communications Planning
XYZ Project
Performance Reporting
Information Distribution

## Slide 63: Inputs- Information Distribution
Communication Management Plan
Performance Reports
Organizational Process Assets

## Slide 64: Tools and Techniques- Information Distribution
Communication Methods
Information Distribution Tools
Organizational Process Assets update

## Slide 65: Outputs- Information Distribution
Organizational Process Assets Update

## Slide 66: MANAGE STAKEHOLDER EXPECTATION
KNOWLEDGE AREA-COMMUNICATION MANAGEMENT

## Slide 67: MANAGE STAKEHOLDER EXPECTATION
Manage Stakeholder Expectations is the process of communicating and working with stakeholders to meet their needs and addressing issues as they occur. Managing Stakeholder Expectations involves communications activities directed toward project stakeholders to influence their expectations, address concerns, and resolve issues, such as:

## Slide 68: MANAGE STAKEHOLDER EXPECTATION
Actively managing the expectations of stakeholders
Addressing concerns
Clarifying and resolving issues that have been identified

## Slide 69
Tools and Techniques
Communication Methods
Interpersonal Skills
Management Skills
Outputs
Organizational Process Assets Update
Change Requests
Project Management Plan update
Project document updates
Inputs
Stakeholder register
Stakeholder management strategy
Communication Management Plan
Issue log
Change log
Organizational Process Assets
XYZ Project
Manage Stakeholders Expectations
Communications Management Plan
Close Project
Notes: 69

## Slide 70: Inputs-Management Stakeholder Expectation
Stakeholder register
Stakeholder management strategy
Communication Management Plan
Issue log
Change log
Organizational Process Assets

## Slide 71: Tools and Techniques- Manage Stakeholder Expectation
Communication Methods
Interpersonal Skills
- Build trust
- Resolve Conflict
- Active listening
- Overcoming resistance to change
Management Skills
- Presentation Skills
- Writing Skills, and
- Public Speaking Skills

## Slide 72: Outputs-Management Stakeholder Expectation
Organizational Process Assets Update
Change Requests
Project Management Plan update
Project document updates