## Slide 1: Project Management Software Application PRM 705
Lecture 12

## Slide 2: Recap
Task linking
Changing links
Adding Lag and Lead

## Slide 3: Today’s Outline
Changing Date format
Changing bar format
Putting data near bar
Identifying critical activities
Changing timescale

## Slide 4: Change date format to small
Precious space - so save it
File > Options > date format

## Slide 5: Changing Bar Format in Gantt

## Slide 6: To place date or any other information near bar
Select Activity > Format > Bar Format> Bar > Bar text

## Slide 7: To Change Date Format on Bar
Format > Layout > Date format

## Slide 8: To Change The Color Of Start & Finish Date on Bar
You can do all type of text formatting from here
Format > Text Styles

## Slide 9: Identify Critical Activities (1)
Format > Text Styles

## Slide 10: Identify Critical Activities (2)
Using slack
  Insert a column > Total slack
  * Total Slack = 0 means critical activity

## Slide 11: How to remove relationship lines
Format > Layout

## Slide 12: Thank You