## Slide 1: Project Management Software Application
Lecture 2

## Slide 2: Recap
In our last lecture, we discussed
  About tutor’s profile
  Course outline
  Basic concepts of Project Management using a simple example

## Slide 3: Recap
That includes
  WBS
  Milestone
  Predecessor
  Crashing
  Fast Tracking
  CPM
  Slack

## Slide 4: Today’s Outline
What is Project?
What is Project Management?
Importance of PM
Benefits of Project Management Tools
OBS, WBS & PBS

## Slide 5: What is a Project
A project is a temporary
Endeavour undertaken
to create a unique product, service, or result

## Slide 6: What is a Project
A project is a one-time endeavor that ends with a specific accomplishment, such as the development of a unique product or service. It originates when something unique is to be accomplished. A project has the following characteristics:
  A set of non-routine tasks performed in a certain sequence leading to a goal.
  A distinct start and finish date.
  A limited set of resources that might be used on more than one project.

## Slide 7: Project
When studying, always think about large projects
Project proposals are formally reviewed and approved among all possible options
Projects are never selected arbitrarily or informally

## Slide 8: Project
Operational work is ongoing
But project has got specific end

## Slide 9: Do you feel like this?

## Slide 10: Project Management
How bad our projects are…
  Only 34% of all project succeed.
  The average project has 43% cost overrun.
What is project management?
  People Skills
  Software
  Art…

## Slide 11: Project Management
Does the phone always ring when you're just dashing out of the door?
Does your PC crash when you're in the middle of writing that really important piece of work and you haven't saved for 20 minutes?
And if you're planning to get the decorative lights out for your seasonal celebration at the last minute, just what do you think is going to happen when you test them?

## Slide 12: Project Management
Murphy’s Law
  If something can go wrong, it will

## Slide 13: Project Management
A resource is given a task that takes only a few hours at worst, but was allocated a week of work in the project schedule.
Miraculously, the time spent on this task will expand and the task will be finished at the last minute of the last day of the allocated week (and sometimes not)

## Slide 14: Project Management
Parkinson’s Law
  Work expands to fill the time allowed

## Slide 15: What is Project Management?

## Slide 16: What is Project Management?
„a method and a set of techniques based on the accepted principles of management used for planning, estimating and controlling work activities to reach a desired end result on time – within budget and according to specification“
(Robert K. Wysocki / Robert Beck Jr. / David B. Crane, Effective Project Management, 2. ed., John Wiley & Sons, 2002, p. 79).

## Slide 17: What is Project Management?
„ ... unique process, consisting of a set of coordinated and controlled activities with start and finish dates, undertaken to achieve an objective conforming to specific require-ments, including the constraints of time, cost and resources“
[ISO 9001:2000]

## Slide 18: What is Project Management
Project management, involves project initiation, planning, monitoring and closure. It may include items as:
  Definition of work requirements
  Definition of quantity and quality of work
  Definition of resources needed
  Tracking progress
  Comparing actual outcome to predicted outcome
  Analyzing impact
  Making adjustments

## Slide 19: Program
A program is set of inter related projects
For
  Better coordination & management
  Better risk management
This should only be done when program approach adds value

## Slide 20: Portfolio
Group of programs and individual projects that are implemented to achieve a specific strategic business goals.
All those included projects may not be related to each other

## Slide 21: What helps project succeed?
Executive support
User involvement
Experienced project manager
Clear business objectives
Minimized scope
Standard software infrastructure
Firm basic requirements
Formal methodology
Reliable estimates

## Slide 22: Qualities of project manager
Lead by example
Are visionaries
Are technically competent
Are decisive
Are good communicators
Are good motivators
Stand up to top management when necessary
Support team members
Encourage new ideas

## Slide 23: OBS
The OBS displays organizational relationships and then uses them for assigning work to resources in a project.
PM
Cord
Networks TL
Dev. TL
Imp. TL
N Eng
N Eng
SW Eng
SW Eng
Imp Off
Imp Off

## Slide 24: Types of Organization
Functional
Projectized
Matrix

## Slide 25: Functional Organizations
Most common
Grouped by areas of specialization
Projects generally occurs within a department
Set communication channels

## Slide 26: Projectized Organizations
Entire company is organized by projects
Project Manager has control of projects
No home department for resources
Once project is complete , they have to be shifted to another project
Communication occurs within the project

## Slide 27: Matrix Organizations
Strengths of both functional and projectized structures
Project team do projects work in addition to normal departmental work
Strong matrix -> power rest with PM
Weak matrix -> power rest with Functional Manager (PM works as Project Coord. Or Expeditor)
Balanced matrix -> Power is shared between both

## Slide 28
Project Expeditor
  Works as staff assistant and communication coordinator
  Cannot personally make or enforce decisions
Project Coordinator
  Has some power to make decision