## Slide 1: Project Management Software Application PRM 705
Lecture 25

## Slide 2: Recap
  Bottom layout
  Calendar
  Applying calendar
  Durations column
  Entering durations
  Applying relationships

## Slide 3: Today’s Outline
Applying relationships
Automatic scheduling
Applying calendar to multiple activities
Checking project duration
Project Export
Project Import
Edit relationship
Finding Free slack

## Slide 4: Applying relationships
Now you can see links but without any calculation (you cannot see waterfall)
This is because by default calculation mode in on “manual” settings
Change calculations mode to “Automatic”

## Slide 5: Applying relationships

## Slide 6: Applying relationships

## Slide 7: Applying relationships
While in planning phase, your current data date should be project start date

## Slide 8: Applying relationships

## Slide 9: How to apply calendar on all activities
Insert a column showing calendar

## Slide 10: How to apply calendar on all activities

## Slide 11: How to apply calendar on all activities
Select all activities including row one.

## Slide 12: How to apply calendar on all activities

## Slide 13: How to apply calendar on all activities

## Slide 14: How to show total length of the project

## Slide 15: Export your project

## Slide 16: Export your project

## Slide 17: Export your project

## Slide 18: Export your project

## Slide 19: Export your project

## Slide 20: Export your project

## Slide 21: Import your project

## Slide 22: Import your project

## Slide 23: Import your project

## Slide 24: Import your project

## Slide 25: Thank You