## Slide 1: Project Management Software Application PRM 705
Lecture 26

## Slide 2: Recap
Applying relationships
Automatic scheduling
Applying calendar to multiple activities
Checking project duration
Project Export
Project Import

## Slide 3: Today’s Outline
Edit relationship
Finding Free slack
Date formatting
Bar formatting
Info near the bar
Bar legend
Customizing detailed layout
Changing row height and background color

## Slide 4: How to edit relationships

## Slide 5: Apply these relationships

## Slide 6: Find total float or free slack

## Slide 7: Insert an activity somewhere between existing activities
Add activity
Change ID as required
Update relationship

## Slide 8: EDITING FORMATTING CUSTOMIZATIONS

## Slide 9: How to format the dates
Edit > Use preferences

## Slide 10: Changing bar format
View > Bars

## Slide 11: Showing info near bar
View > Bars

## Slide 12: Showing legend for bars
View > Bar > options

## Slide 13: Bottom layout options to add remove tabs
View > Bottom layout options

## Slide 14: Thank You