## Slide 1: Project Management Software Application PRM 705
Lecture 29

## Slide 2: Recap
Printing
WBS
Creating WBS Dictionary
Associating Activities to WBS
User defined fields
OBS

## Slide 3: Today’s Outline
Responsible Manager
Activity Codes
Resources
Default Currency
Default Costing Unit
Material Unit
Resource Dictionary
Resource Assignment

## Slide 4: Assign Responsible Manager
Goto WBS mode > add column “responsible manager”

## Slide 5: Activity Codes
Activity Codes enable you to classify and categorize activities according to you organizational and project needs.
You can use activity codes to view and roll-up activities in the Activity Table; build reports in the Report Wizard or Report Editor; organize a layout by grouping activities into specific categories; and select and summarize activities.
Examples include Phase, Area, Site, and Division.

## Slide 6: Creating activity codes
Division wise / city wise / contractor wise
Enterprise > activity codes
Used for grouping

## Slide 7: Creating activity codes

## Slide 8: Assigning Activity Codes

## Slide 9: Resources

## Slide 10: Resources
Pre-requisites for resources
  Default currency
  Costing unit
  Material measuring units

## Slide 11: Default currency
Edit > user preferences
PKR won’t be available

## Slide 12: Default currency
Admin > currencies

## Slide 13: Default currency
Normally contracts are in USD

## Slide 14: Changing defaults of project

## Slide 15: Changing costing unit

## Slide 16: Defining Material Unit
Admin > admin categories

## Slide 17: Creating resource dictionary
Enterprise > resources

## Slide 18: Creating resource dictionary

## Slide 19: Creating resource dictionary

## Slide 20: Thank You