## Slide 1: Project Management Software Application PRM 705
Lecture 31

## Slide 2: Recap
Creating resource dictionary
Resource assignment
Resource leveling
Milestones
Activity types
Resource curves
Customized curves
Cash flow
S curve

## Slide 3: Today’s Outline
Costing
Cost Accounts
Indirect costing
Tracking
  Milestones
  Baseline
  Update progress
  Activity % complete
  Progress using activity steps

## Slide 4: Costing
Two types
  Direct
  Indirect (admin expenses etc)

## Slide 5: Cost Accounts
Enterprise > cost accounts

## Slide 6: Assign Indirect Costs
Admin > admin categories > expense categories

## Slide 7: Assign Indirect Costs

## Slide 8: Tracking

## Slide 9: Milestone

## Slide 10: Securing your project
Make 3 or 4 copies of your final project at this stage

## Slide 11: Create baseline of project

## Slide 12: Assign baseline to the project

## Slide 13: Display the assigned baseline bars
View > bars

## Slide 14: Update progress
Important point
  Data date will calculate what should have been done till now.
  Once new data date selected , you can’t go back to any previous date

## Slide 15: Update progress

## Slide 16: Activity % complete column

## Slide 17: Update project progress

## Slide 18: Progress calculations using activity steps
Define steps

## Slide 19: Progress calculations using activity steps

## Slide 20: Progress calculations using activity steps

## Slide 21: Thank You