## Slide 1: Project Management Software Application PRM 705
Lecture 6

## Slide 2: Recap
Network diagram
CPM
Gantt Chart
Slack
Fast Tracking
Crashing

## Slide 3: Today’s Outline
Why to use a software?
MS Project Environment
Customizing toolbar
Customizing Ribbon
Getting help
Timeline
Various important views
Setting project properties
Setting project information

## Slide 4: Getting started with MS Project 2010

## Slide 5: Do you want to learn…??? OR

## Slide 6: Or you want to be in this situation..

## Slide 8
Task Area
Gantt Chart Area
Ribbon
Tool Bar
Time Scale
Quick Access Toolbar
Status Bar
Zoom Slider
View Shortcuts

## Slide 9: Dynamic Ribbon Elements
Large Button
Small Labelled Button
Drop Down List
Small un-Labelled Button
Group Button
If you decrease width of ribbon

## Slide 10: Getting Help
If your question is about Microsoft Project 2010, please search Microsoft Support or the Microsoft Knowledge Base at:
http://support.microsoft.com
Or

## Slide 11: Getting Help

## Slide 12: Customizing Quick Access Toolbar
The Quick Access toolbar is a customizable area of the interface where you can add your favorite or frequently used commands.
Right click on any menu in ribbon
Select customize quick access toolbar

## Slide 13: Customizing Quick Access Toolbar

## Slide 14: Customizing Ribbon
Project 2010 joins other Office applications in adopting the Fluent interface. The most prominent parts of this new interface are the tabs and ribbon that span the top of the Project window.
Right click on any menu in ribbon
Select customize ribbon

## Slide 15: Customize Ribbon

## Slide 16: Timeline
On the View tab, in the Split View group, click the Timeline check box.
Project displays the Timeline view. The Timeline view is a handy way of seeing the “big picture” of the project plan.

## Slide 17: How to show timeline at top
Timeline

## Slide 18: Gantt Chart View

## Slide 19: Resource Sheet
The Resource Sheet view displays details about resources in a row-and-column format (called a table), with one resource per row.

## Slide 20: Resource Sheet

## Slide 21: Resource Usage
On the View tab, in the Resource Views group, click Resource Usage.
This usage view groups the tasks to which each resource is assigned and shows you the work assignments per resource on a timescale, such as daily or weekly.

## Slide 22: Resource Usage

## Slide 23: Task Usage

## Slide 24: Setting Properties For Your Project

## Slide 25: Setting Properties For Your Project

## Slide 26: Project Basic Statistics

## Slide 27: Project Information

## Slide 28: Today We Studied
Why to use a software?
MS Project Environment
Customizing toolbar
Customizing Ribbon
Getting help
Timeline
Various important views
Setting project properties
Setting project information

## Slide 29: Thank You