## Slide 1: Project Management Software Application PRM 705
Lecture 7

## Slide 2: Recap
Why to use a software?
MS Project Environment
Customizing toolbar
Customizing Ribbon
Getting help

## Slide 3: Today’s Outline
Timeline
Different views
Setting Project Properties
Setting project information
Entering tasks
Working times
Calendars

## Slide 4: Timeline
On the View tab, in the Split View group, click the Timeline check box.
Project displays the Timeline view. The Timeline view is a handy way of seeing the “big picture” of the project plan.

## Slide 5: How to show timeline at top
Timeline

## Slide 6: Gantt Chart View

## Slide 7: Resource Sheet
The Resource Sheet view displays details about resources in a row-and-column format (called a table), with one resource per row.

## Slide 8: Resource Sheet

## Slide 9: Resource Usage
On the View tab, in the Resource Views group, click Resource Usage.
This usage view groups the tasks to which each resource is assigned and shows you the work assignments per resource on a timescale, such as daily or weekly.

## Slide 10: Resource Usage

## Slide 11: Task Usage

## Slide 12: Setting Properties For Your Project

## Slide 13: Setting Properties For Your Project

## Slide 14: Project Basic Statistics

## Slide 15: Thank You